PROJECT PLANNING PHASE

Product Backlog & User Stories

| Date | 01 October 2026 |
| --- | --- |
| Team ID | BDU463SWTID-2026-8770 |
| Project Name | Implement Client Script & UI Policy |

# 1. Project Planning Overview

This document applies the supplied Project Planning Template to the project Implement Client Script & UI Policy. The project focuses on controlled client-side form behavior using Client Scripts and UI Policies.

# 2. Product Goal

• Improve form usability through dynamic field behavior.

• Use Client Scripts for event-driven client-side actions such as onLoad and onChange.

• Use UI Policies for condition-based mandatory, visibility, and read-only behavior.

• Validate user input early and reduce avoidable submission errors.

• Keep rules modular, testable, and maintainable.

# 3. Product Backlog & Sprint Schedule

| Sprint | Epic | Story | Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Form Analysis | USN-1 | Identify target forms, fields, conditions and dependencies. | 2 | High |  |
| Sprint-1 | Client Script | USN-2 | Implement onLoad client-side initialization behavior. | 3 | High |  |
| Sprint-1 | Client Script | USN-3 | Implement onChange behavior for dependent fields. | 3 | High |  |
| Sprint-2 | UI Policy | USN-4 | Make selected fields mandatory when conditions are true. | 3 | High |  |
| Sprint-2 | UI Policy | USN-5 | Show or hide fields according to conditions. | 3 | High |  |
| Sprint-2 | UI Policy | USN-6 | Make fields read-only for the required state. | 2 | Medium |  |

# 4. Detailed User Stories

USN-1 – Form Analysis

Identify target forms, fields, dependencies, expected states and business conditions before implementation.

USN-2 – onLoad Client Script

Initialize or adjust client-side form values when the form opens.

USN-3 – onChange Client Script

Respond to a change in a controlling field and update dependent behavior.

USN-4 – Mandatory UI Policy

Make a field mandatory when the defined condition is satisfied.

USN-5 – Visibility UI Policy

Show or hide a field based on the configured condition.

USN-6 – Read-only UI Policy

Prevent editing when the required condition is true.

USN-7 – Validation & Testing

Verify expected, unexpected, empty, invalid and boundary inputs.

USN-8 – Documentation

Record purpose, condition, affected fields, expected behavior and test results.

# 5. Acceptance Criteria

• Each Client Script runs only for its intended event and condition.

• Each UI Policy affects only its intended fields.

• Mandatory fields prevent incomplete submission where required.

• Visibility and read-only states behave consistently.

• Test results are documented before completion.

# 6. Dependencies & Risks

• Form and field requirements must be identified before scripting.

• Dependent-field logic should be agreed before onChange implementation.

• Client Scripts and UI Policies must be reviewed together to avoid conflicting actions.

• Every rule should have a clear condition and purpose.

• Changes must be tested after each sprint.

# 7. Definition of Done

• User story is understood and accepted.

• Client Script or UI Policy is implemented on the intended form.

• Conditions and affected fields are verified.

• Positive and negative tests are completed.

• Defects are corrected and retested.

• Implementation details are documented.

# 8. Planning Summary

The backlog moves from analysis to Client Script behavior, then UI Policy configuration, validation, testing and documentation. This sequence establishes dependencies before final verification.