PROJECT PLANNING PHASE

Sprint Planning, Story Points & Estimation

| Date | 01 October 2026 |
| --- | --- |
| Team ID | BDU463SWTID-2026-8770 |
| Project Name | Implement Client Script & UI Policy |

# 1. Sprint Planning Approach

The supplied planning logic defines a Sprint as a fixed period, an Epic as a larger task broken into stories, and a Story Point as an effort estimate. The project uses this structure to plan Client Script and UI Policy implementation.

# 2. Story Point Scale

| Points | Effort | Project Use |
| --- | --- | --- |
| 1 | Very Easy | Small check or documentation task |
| 2 | Normal | Straightforward configuration |
| 3 | Moderate | Client-side logic or test scenario |
| 5 | Difficult | Complex interaction or conflict resolution |

# 3. Sprint 1 – Analysis & Client Scripts

• Epic 1: Form and field analysis.

• Epic 2: onLoad and onChange Client Script implementation.

• Epic 3: Initial client-side testing.

| Story | Task | Points | Priority |
| --- | --- | --- | --- |
| USN-1 | Form and field analysis | 2 | High |
| USN-2 | onLoad Client Script | 3 | High |
| USN-3 | onChange Client Script | 3 | High |
| USN-7A | Initial testing | 2 | Medium |

Sprint 1 planned total = 10 story points.

# 4. Sprint 2 – UI Policies

• Epic 4: Mandatory field behavior.

• Epic 5: Visibility behavior.

• Epic 6: Read-only behavior.

• Epic 7: Conflict review between Client Scripts and UI Policies.

| Story | Task | Points | Priority |
| --- | --- | --- | --- |
| USN-4 | Mandatory UI Policy | 3 | High |
| USN-5 | Visibility UI Policy | 3 | High |
| USN-6 | Read-only UI Policy | 2 | Medium |
| USN-7B | UI behavior testing | 2 | High |

Sprint 2 planned total = 10 story points.

# 5. Sprint 3 – Validation & Documentation

| Story | Task | Points | Priority |
| --- | --- | --- | --- |
| USN-7C | Full scenario and regression testing | 3 | High |
| USN-8 | Technical and user documentation | 2 | Medium |
| USN-9 | Defect correction and retesting | 3 | High |

Sprint 3 planned total = 8 story points.

# 6. Sprint Tracker

| Sprint | Total Points | Duration | Start | End | Completed | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 10 | 10 Oct 2026 |
| Sprint-2 | 10 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 10 | 17 Oct 2026 |
| Sprint-3 | 8 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 8 | 24 Oct 2026 |

# 7. Velocity Calculation

Planned total story points = 10 + 10 + 8 = 28.

Planned average velocity across 3 sprints = 28 / 3 = 9.33 story points per sprint.

# 8. Sprint Review Focus

• Confirm each rule against its user story.

• Record completed and incomplete story points.

• Review Client Script/UI Policy conflicts.

• Reassess unfinished work before carrying it forward.