PROJECT PLANNING PHASE

Project Tracker, Velocity & Burndown

| Date | 01 October 2026 |
| --- | --- |
| Team ID | BDU463SWTID-2026-8770 |
| Project Name | Implement Client Script & UI Policy |

# 1. Project Tracking Purpose

This tracker follows the supplied template's approach to sprint totals, completed story points, velocity and burndown. A burndown view represents work remaining against time.

# 2. Planned Sprint Progress

| Sprint | Planned | Completed | Remaining | Status |
| --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 10 | 18 | Planned complete |
| Sprint-2 | 10 | 10 | 8 | Planned complete |
| Sprint-3 | 8 | 8 | 0 | Planned complete |

# 3. Burndown Data

| Checkpoint | Work Remaining | Change | Interpretation |
| --- | --- | --- | --- |
| Project Start | 28 | — | All planned work remains |
| After Sprint-1 | 18 | -10 | Client Script scope completed |
| After Sprint-2 | 8 | -10 | UI Policy scope completed |
| After Sprint-3 | 0 | -8 | Validation and documentation completed |

# 4. Detailed Tracking by Epic

| Epic | Stories | Points | Sprint | Measure |
| --- | --- | --- | --- | --- |
| Form Analysis | USN-1 | 2 | Sprint-1 | Requirements confirmed |
| Client Scripts | USN-2, USN-3 | 6 | Sprint-1 | Script behavior tested |
| UI Policies | USN-4, USN-5, USN-6 | 8 | Sprint-2 | Field states verified |
| Testing | USN-7 | 7 | Sprint-1 to 3 | Test cases passed |
| Documentation | USN-8 | 2 | Sprint-3 | Documentation completed |
| Defect Correction | USN-9 | 3 | Sprint-3 | Retest passed |

# 5. Quality Tracking

• Verify the event and condition of every Client Script.

• Verify every UI Policy affects only intended fields.

• Record conflicts between rules.

• Retest after changes.

• Maintain a final release checklist.

# 6. Risk & Issue Tracker

| Risk / Issue | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- |
| Overlapping rules | Incorrect field state | Review Scripts and Policies together |  | Open |
| Incorrect condition | Unexpected behavior | Test positive and negative cases |  | Open |
| Missing dependency | Incomplete behavior | Document dependent fields first |  | Open |
| Late defect discovery | Sprint delay | Test within each sprint |  | Open |
| Poor documentation | Maintenance difficulty | Update rule descriptions and results |  | Open |

# 7. Final Completion Checklist

• All planned stories are completed or formally carried forward.

• Story points are recorded for each sprint.

• Client Script behavior is validated.

• UI Policy behavior is validated.

• Regression scenarios are tested.

• Burndown reaches the planned zero-work point.

• Project documentation is complete.

# 8. Planning Basis

This project-specific planning content follows the organization and terminology of the uploaded Project Planning Template and Planning Logic materials, while replacing the sample application content with Implement Client Script & UI Policy content.